# Automation Framework Migration Strategy

Author: Automation Architect

Purpose: Step-by-step migration of a mixed automation project into a reusable framework JAR

==============================

PHASE 0 – PRE-MIGRATION READINESS

==============================

1. Create a separate migration branch.

2. Take full regression baseline (logs, reports, execution time).

3. Inventory all packages and classify them into:

- Framework

- Project-specific

Rule:

If code contains pages, locators, business rules → NOT framework.

==============================

PHASE 1 – CREATE FRAMEWORK PROJECT

==============================

1. Create a new Maven project:

GroupId: com.company

ArtifactId: automation-framework

Packaging: jar

2. Copy all existing dependencies as-is (do not optimize yet).

3. Maintain same Java version (Java 11).

4. Create base package structure identical to current framework packages.

==============================

PHASE 2 – MOVE FRAMEWORK CODE

==============================

Move packages in this order:

1. com.cognizant.core

2. com.cognizant.framework

3. com.cognizant.framework.selenium

4. allocator

Guidelines:

- Do not refactor logic

- Fix only compilation/import issues

- No references to pages or business components

==============================

PHASE 3 – BUILD FRAMEWORK JAR

==============================

1. Move framework-level resources:

- log4j2.xml

- framework.properties

- default-execution.properties

2. Build framework:

mvn clean install

3. Validate JAR generation.

==============================

PHASE 4 – REWIRE PROJECT TO USE FRAMEWORK

==============================

1. Remove framework code from project.

2. Add framework dependency in project pom.xml.

3. Fix imports using IDE.

4. Run sanity + parallel execution.

==============================

PHASE 5 – CONFIGURATION SEPARATION

==============================

Framework owns:

- browser defaults

- thread count defaults

- reporting configs

Project owns:

- app URL

- environment configs

- test data paths

Property priority:

System > Project > Framework

==============================

PHASE 6 – EXECUTION ENGINE HARDENING

==============================

1. Allocator must be generic.

2. No hardcoded test classes.

3. Use reflection or interfaces.

4. Ensure ThreadLocal usage for:

- WebDriver

- TestContext

- Reporting

==============================

PHASE 7 – REMOVE PROJECT DEPENDENCY

==============================

Search framework for:

- pages

- businesscomponents

- componentgroups

Remove or refactor via interfaces.

==============================

PHASE 8 – VERSIONING & DISTRIBUTION

==============================

Use semantic versioning:

- 1.0.0 – Stable

- 1.0.1 – Bugfix

- 1.1.0 – Enhancement

Publish to:

- Nexus / Artifactory / GitHub Packages

==============================

PHASE 9 – CLEANUP & OPTIMIZATION

==============================

(Optional – after stability)

- Rename packages

- Remove duplicate utilities

- Improve waits and logging

==============================

VALIDATION CHECKLIST

==============================

- Single thread execution

- Parallel execution

- Config override

- Excel driven execution

- Report generation

==============================

ARCHITECT GOLDEN RULE

==============================

Framework is an ENGINE.

Project is the CONTENT.